**Summary:** The website is in the process of being developed. The site will display information about different genres and artists. There will be a page for each major genre where album reviews and news about the artist will be displayed. There will also be a page for viewers to leave their own review for an album or song of their choice. I am still working on collecting resources to feature as well as building the webpages themselves.

**Goals:**  Format each page individually. Use CSS to help design similar pages seamlessly. I need to feature more interactive content on some pages.

**Problems:** No major problems to note. I should however reread the chapters on PHP to enhance the form page.

|  |  |  |  |
| --- | --- | --- | --- |
| Time Log: | | | |
| Estimated time to complete project 🡺 | | 40 | |
| Date: | Time Spent (in hours) | Description: | Author: |
| 6/18/19 | 2 | Collected content for web pages | Sam Maltby |
| 6/19/19 | 5 | Designed form page for data collection | Sam Maltby |
| 6/19/19 | 1.5 | Worked with CSS for styling pages | Sam Maltby |
| 6/20/19 | 2 | Developed 3 main pages | Sam Maltby |
| 6/21/19 | 2.5 | Collected content | Sam Maltby |
| 6/22/19 | 2 | Created new PHP files to minimize HTML | Sam Maltby |
| 6/23/19 | 2.5 | Edited pages | Sam Maltby |

Project Manager: Sam Maltby

Lead Developer: Sam Maltby

Junior Developer: Sam Maltby

Web Designer: Sam Maltby

Content Developer: Sam Maltby

Quality Assurance: Sam Maltby